April 2, 2017

Frank Quackenbush                          					                                                        The Richmond Group

77 Main Street

Hopkinton, MA 01748

RE:	Brammer Biopharmaceuticals

250 Binney St

Cambridge, MA

IFC Quote

JOB 3312

I am pleased to submit this quote for the plumbing work per IFC drawings dated 29MAR17 by CRB and the following scope of work.

Included in Scope

- Rough and finish plumbing for (6) WC, (2) UR, (4) Lav sinks, (1) Janitors sink and rough only for a drinking fountain as required by code.

- All fixtures as specified

- Pipe above ceiling for CA, IA, N2, O2, and CO2 to ceiling panels.

- Pipe BW, PW and (16) PV as shown on plumbing drawings

- Tempered water piping as shown on the first and second floor for () ES/EW combination on.

- All gases except for O2 shall be piped with Oxygen grade ACR tubing with ProPress fittings

- All O2 shall be piped with Oxygen grade ACR tubing with braised fittings with a N2 purge

- Furnish and install (91) Swagelok SS 3-piece ball valves for gases only at ceiling utility panels

- Insulate all new water piping

- Label all new piping

- Test reports for all systems

- Chlorination of water systems

- Permit and inspection

Not Included in Scope

- Protection

- Off Hour work

- Cutting and patching

- RODI, Plant Steam, chilled water piping, clean steam, SS piping for gases below ceiling

- BW and PW under slab piping.

- Piping certifications for validation

- Bond